WG‐SensorData‐MeetingMinutes‐2024‐03‐19.txt

Meeting Date/Time: 19.03.2024 / 10:00

Participants : FhG SCAI, Hagen Stiftung, DLR SY, Swerim, University Patras, FhG IZFP

Agenda:

- Introduction of new member from FhG IZFP

  - Working on Simulation Data & comparison of simulation and measurement data

- Example Datasets for VMAP IO Lib

  - Test data from Blow Forming case

  - Test data from Ultrasound Guided Waves

These two data sets will be included as test cases in the latest version of VMAP IO Lib. The version is planned to be released in mid-April 2024.

- NAFEMS DACH Conference 2024

VMAP Workshop will take place at the NAFEMS DACH conference on the 10 June at 16:40-18:00. A tentative agenda was discussed.

- Next Steps

April 1st Week: Distribution of VMAP IO Lib to the Working group members for testing​

April 15-16 : Feedback in April Meeting​

May 1st Week: Distribution of the VMAP IO Lib to the VMAP SC Members for testing​

May 2024, Sensor data Meeting – short presentation by IZFP on  Use Case about comparison of Sensor & Simulation Data​

June 2024, Assembly Meeting – Collecting Feedback

June 10-12, NAFEMS DACH - publish the VMAP Specs 2.0​

- Next Meeting

April 16, 2024, at 10:00 CEST